1. MVP Timeline

| Phase | Duration | Key Activities |
| --- | --- | --- |
| Requirement Finalization | 1 week | Scope sign-off, finalize MVP modules |
| UI/UX Design | 2 weeks | Wireframes & flows for RM & HH users |
| Module Development Phase 1 | 3 weeks | Login, Profile, Communication, Ticketing |
| Module Development Phase 2 | 2 weeks | Dashboard, Feedback, WhatsApp |
| Admin Portal (LMS) | 1 week | Training content upload, in-app access |
| UAT & Bug Fixes | 1 week | Internal testing, adjustments |
| Deployment | 1 week | MVP release for pilot use |

2. Final Application

| Phase | Duration | Key Activities |
| --- | --- | --- |
| Mobile App – Advanced RM Features | 2 weeks | Attendance (Check-in/out), Visit Logs, Leave Management |
| Web Portal – Advanced Functions | 1 week | Reports, Analytics, SLA tracking, Extended user Management |
| UAT & Fixes (Final) | 1 week | Testing of added modules, bug fixes, refinements |

Resource Effort Estimates MVP

| Role | Total Hours |
| --- | --- |
| Backend | 580 |
| PM | 80 |
| Mobile Frontend | 180 |
| Web Frontend | 425 |
| DevOps | 40 |
| Designer | 80 |
| Tester | 200 |
| Total | 1,585 |

Final Application Extensions

| Role | Total Hours |
| --- | --- |
| Backend | 160 |
| PM | 30 |
| Mobile Frontend | 240 |
| Web Frontend | 80 |
| DevOps | 40 |
| Designer | 0 |
| Tester | 200 |
| Total | 750 |

Deployment

Here’s a detailed hardware sizing for your requirement based on 2000 concurrent mobile users and 200 concurrent web users, with a total user base of ~2 lakh (mobile) and 2000 (web).

1. On-Premise (In-Prem) Hardware Sizing

Application Servers

- Qty: 3 (2 active, 1 for redundancy/load balancing)

- Specs (each):

  - CPU: 16 cores (Intel Xeon or AMD EPYC)

  - RAM: 64 GB

  - Storage: 1 TB SSD (fast IOPS)

  - Network: 1 Gbps NIC

- OS: Linux (Ubuntu Server, RHEL)

Database Server

- Qty: 2 (1 primary, 1 replica/HA)

- Specs (each):

  - CPU: 24 cores

  - RAM: 128 GB

  - Storage: 1 TB NVMe SSD

Load Balancer & Reverse Proxy

- Hardware Appliance or Software: F5, HAProxy, or Nginx

- 1–2 dedicated VMs or appliances.

Networking & Security

- Firewall appliance (Fortinet/Palo Alto)

- 1 Gbps redundant internet link

2. Cloud Deployment (AWS)

Application Layer

- ECS/EKS (Containers) or EC2 Auto Scaling Group

- Instance Type: m6i.large to m6i.xlarge (4 vCPUs, 16 GB RAM)

- Count: 4–6 instances (autoscaling enabled)

Database Layer

- Managed DB: Amazon RDS (PostgreSQL/MySQL)

- Instance Type: db.m6i.2xlarge (8 vCPUs, 32 GB RAM)

- Storage: 1 TB GP3 SSD

- Read Replica: 1 for reporting or failover

Cache

- Amazon ElastiCache (Redis): cache.m6g.large (2–4 nodes)

Networking & Load Balancer

- Elastic Load Balancer (ALB)

- CloudFront CDN for mobile/web assets